**Sprint planning meeting minutes**

**Sprint 2**

**Wednesday, 25/10/2023 - 19:00**

***Member present:***

* Nguyen Minh Khoi
* Tran Minh Hai Uyen
* Phung Sieu Dat
* Dang Ha Huy
* Chau Tan Kiet

***This sprint goals:***

* Design and work on the Login/Register page for the website
* Design the concept for the website homepage, come up with the logo design
* Implement the initial database with MongoDB
* Start working on Project Assignment 1

***Task assignment:***

| **Task** | **Priority** | **Assignee(s)** |
| --- | --- | --- |
| Design the Login/Register page | High | Tran Minh Hai Uyen |
| Design the concept for the website homepage | High | Dang Ha Huy |
| Implement database | High | Phung Sieu Dat  Chau Tan Kiet |
| Project Plan | High | Dang Ha Huy  Phung Sieu Dat |
| Vision Document | High | Nguyen Minh Khoi  Chau Tan Kiet |
| Implement Login/Register page | High | Nguyen Minh Khoi |